IT Project Management

Week-3 (Gantt Chart)

CONTENT

- Gantt Chart 							…………………..02

- Tasks									…………………..03

- Summary								……………………04

- Gantt Chart

- TASK

As a As a project manager of Acme software company. We are launching a new cloud-based product called Skyview and I have created a gantt chart project schedule for the SkyView product launch. Below are the task and sub-tasks that I have considered while creating gantt chart...

- Project Initiation: In this phase, we define the project's scope and objectives, form the project team, schedule a kick-off meeting, and consider project initiation as the first milestone.

- Requirements Gathering: In this phase, we collaborate with stakeholders to gather and document detailed project requirements. We also create user stories or use cases and prioritize requirements based on their business value.

- Design and Architecture: In this phase, the primary tasks include designing the overall system architecture and creating mockups for the user interface. We also determine the technology stack based on market considerations and develop a data storage and management strategy.

- Cloud Infrastructure Setup: This is a critical requirement for our product. In this phase, we select a cloud provider from the options available in the market, such as AWS, Azure, GCP, Oracle, and others. We then set up servers and databases while implementing necessary security measures.

- Backend Development: we utilize backend technologies to develop backend features and implement data storage solutions.

- Frontend Development: In this phase, we develop front-end features, implement responsive design, and integrate them with backend features.

- Testing and Quality Assurance: After developing the code, we need to create test cases and perform both manual and automated testing.

- Deployment: In the selected cloud, we deploy the application and databases. During this phase, we set up monitoring and logging and implement disaster recovery plans. Since we are working on a cloud-based product, deployment is considered our second milestone.

- Final Testing and Bug Fixing: Perform a final round of testing and address any remaining issues and bugs.

- Documentation: After completing all the procedures, it is essential to create comprehensive user documentation for all the previous tasks we have completed. These documents should include concise and informative reports to assist users in understanding and utilizing our product effectively. Clear and well-structured documentation not only enhances user experience but also serves as a valuable resource for troubleshooting and support.

- Pre-Launch Marketing and Promotion: In this phase, we need to develop a marketing strategy, create promotional materials, and plan and execute marketing campaigns.

- Launch: This is the day we've been waiting for. During this phase, we coordinate the official product launch, monitor it for any immediate issues, and ensure the product is accessible to all users. This marks the achievement of our third milestone, which we consider the final task.

- SUMMARY

As our project is SkyView , is a cloud-based project for which I have considered 12 requirements, as shown above. The duration for the SkyView project is 6 months, and I have allocated time for each task in days. Before creating the Gantt chart, I conducted an analysis of the project, considering its cloud-based nature, and gathered the necessary information.

Initially, I organized the project into categories, and later, I defined the required tasks. To set the project timeline, I selected a start date of September 15, 2023, and an end date of March 15, 2024, which gives us six months to complete the project. Determining the time required for each individual task was a crucial and time-consuming aspect of the planning process.

Our goal is to launch the project before March 15, 2024. To create the Gantt chart, I utilized spreadsheet software (MS Excel) tools and used different colors to represent individual tasks. Regarding the methodology and approach to scheduling tasks and dependencies:

- Task Identification: I began by listing all the key tasks and milestones required for the SkyView product launch, based on the information provided earlier. I ensured that tasks were well-defined and that major phases were represented.

- Duration Estimation: I estimated the duration of each task in days, taking into consideration factors like initiation, development phase, testing, documentation, marketing, and Launch.

- Dependency Mapping: I identified task dependencies. Dependencies are relationships between tasks that dictate the order in which they must be completed.

- Milestone Definition: I pinpointed key milestones in the project plan. I included these milestones to track progress and celebrate achievements.

Gantt Chart(Excel-Sheet):  Week-3 Gantt chart.xlsx